# Feature set

# Comprehensive Ludo Feature Roadmap

- This document outlines the complete feature set for the digital Ludo game, categorized by complexity. It includes all core mechanics, visual polish, and highly experimental features discussed during brainstorming, along with time and effort estimations.

## Basic Features

- These features form the core gameplay loop. They are essential for a minimum viable product and focus on the foundational mechanics of Ludo.

| Feature | Description | Est. Time | Effort Level |
| --- | --- | --- | --- |
| Core Game Engine (4-Player) | The foundational engine allowing 4 players to move tokens around a standard cross-shaped board based on dice rolls. Involves coordinate arrays for pathing. | 2-3 Days | Low |
| Menu System (Regional Rules) | A pre-game lobby menu to toggle common regional rules: "Three 6s Rule," "Safe Zones," "Blockades," and "Must Kill to Enter Home." | 1 Day | Low |
| Auto-Move / Smart Clicks | Automatically moves a token if the player rolls the dice and only one legal move is possible. | 1/2 Day | Low |
| Undo/Redo System | A stack-based state management system allowing players to revert their moves or re-apply them. | 1 Day | Medium |
| Quick Mode (Rush Ludo) | A faster game mode where players only need to get 2 tokens to the center to win, rather than all 4. | 1/2 Day | Low |

## Medium Features

- These features add depth, strategy, and significant quality of life, requiring more complex logic and structural design work.

| Feature | Description | Est. Time | Effort Level |
| --- | --- | --- | --- |
| Team Alliances | Implementing rules where players can form teams. Allied players cannot kill each other's tokens. | 1-2 Days | Medium |
| Bot Takeover (Mid-Game) | An AI bot seamlessly takes over a human player's tokens if they have to leave the game in the middle. | 1-2 Days | Medium |
| Bot Speed Toggle | An adjustable setting ("Normal," "Fast," or "Instant") so human players do not have to wait for bot turns. | 1/2 Day | Low |
| Local Auto-Save | Serializes the board state, token positions, and undo history into a local JSON file after every turn. | 1-2 Days | Medium |
| Squash, Stretch, & Particles | Adding tactile visual feedback. Tokens hop when moving, and particle explosions trigger when a token is killed. | 2-3 Days | Medium |
| Player Statistics Tracker | A background tracker that logs metrics over time, such as "Most Kills," "Highest Win Streak," and "Most 6s Rolled." | 1-2 Days | Low |
| Interactive Emojis / Taunts | A pop-up menu next to each base letting players trigger animated emojis that display over their avatar. | 1 Day | Low |
| Mobile & Accessibility Optimizations | A deep battery saver mode (capping FPS, disabling particles) and colorblind/shape-blind visual indicators for tokens. | 1-2 Days | Low |

## Advanced Features

- These features add novelty, visual polish, and deep engagement, often requiring specialized systems, complex UI development, or entirely new geometries.

| Feature | Description | Est. Time | Effort Level |
| --- | --- | --- | --- |
| Dynamic Board Geometry (8-Player) | Expanding the game to support up to 8 players by dynamically loading an octagonal or star-shaped board. | 3-5 Days | High |
| Bot "Personalities" | Programming AI opponents with distinct heuristics: "Aggressors", "Defenders", and "Sprinters". | 2-4 Days | Medium |
| Action Tiles & Power-Ups | Specialized tiles like "Springs" (bounce a token forward) or "Shields" (grant immunity from kills for one round). | 2-3 Days | Medium |
| Warp Tunnels | Paired tunnel tiles that instantly teleport a token to the other side of the massive 8-player board. | 1-2 Days | Medium |
| Physics-Based Dice | Utilizing RigidBody2D to drop a physical dice onto the screen, letting it bounce before reading the top face. | 2-3 Days | Medium |
| Unlockable Cosmetics | A shop system where players spend earned coins to unlock new board themes and token avatars. | 3-4 Days | High |
| Tactical "Cheat" Economy | Limited abilities per match to mitigate bad luck. Includes the "Loaded Dice", the "Mulligan" (re-roll), and "The Swapper". | 3-5 Days | High |
| Match Analytics Dashboard | A rich post-match UI featuring a Dice Distribution Graph, a Death Heatmap overlay on the board, and a "Nemesis" Tracker. | 3-4 Days | High |
| Dynamic Board Hazards | A neutral "Zombie" token that moves on 1s and kills anyone it lands on, alongside crumbling tiles that turn red and deadly. | 2-3 Days | Medium |
| Single-Player Campaign Mode | A solo progression ladder against increasingly difficult combinations of bot personalities with locked regional rules. | 3-5 Days | High |
| Fog of War (Dark Ludo) | A mode where players can only see the tiles immediately adjacent to their own tokens, relying on memory to track opponents. | 4-6 Days | High |

## Experimental / Post-Launch Features

- These are highly ambitious mechanics that push the boundaries of standard digital board games, focusing on data, machine learning, and social dynamics.

| Feature | Description | Est. Time | Effort Level |
| --- | --- | --- | --- |
| Self-Learning Bots | Bots that learn by playing thousands of simulated games. The complex, dynamically changing board geometries of 6- and 8-player matches can be modeled utilizing Graph Neural Networks (GNNs) alongside Reinforcement Learning algorithms to optimize pathing and attack strategies autonomously. | 6-8 Days | Extreme |
| Raw Data Export | A backend feature allowing players to export match history as a CSV or JSON payload for external data analysis. | 1-2 Days | Low |
| Deep Thematic Skins | Themes that overhaul mechanics visually, such as a "Circuit Board" theme where tokens are data packets, or a "Traffic Jam" theme. | 3-5 Days | High |
| The Wager / Task Wheel | A pre-game lobby where players agree on real-world stakes or tasks for the loser. | 1-2 Days | Low |
| Time-Attack (Blitz Ludo) | A mode where players only have 5 seconds to roll the dice and move, or their turn is automatically skipped. | 1-2 Days | Medium |
| Mid-Game Alliances (Betrayal) | Allowing players to formally ally to share blockades, with a "Betray" button to instantly kill allied tokens sharing their space. | 2-3 Days | Medium |
| The "Draft" Phase | Players draft tokens with different weights/speeds (e.g., heavy vs. light tokens) on their first turn instead of starting with 4 identical pieces. | 3-4 Days | High |

# Road map

### Phase 1: Minimum Viable Product (MVP) & The Core

The goal of this phase is to build a functional, ugly, but mathematically perfect 4-player game. We are strictly focusing on the Basic Features.

- Step 1: The Board & Pathing: Import a 4-player board image. Set up the coordinate arrays that define the exact pixel positions a token must travel from start to finish.

- Step 2: Dice & Movement: Build the dice logic (1-6) and write the code that moves a clicked token exactly that many steps along the coordinate array.

- Step 3: Collisions & Kills: Implement the logic that detects if a token lands on an occupied tile and sends the defending token back to its base.

- Step 4: Turn Management: Create a basic Turn Manager script that passes control to the next player after a turn concludes.

### Phase 2: State Management & Game Rules

Once the raw movement works, the focus shifts to making the game robust, forgiving, and customizable. We are integrating the first batch of Medium Features.

- Step 1: The Undo/Redo Stack: Before adding complex bots or rules, build the state history system. If you can perfectly undo a human move, you can perfectly undo an AI bug later.

- Step 2: Local Auto-Save: Attach the JSON serialization script so the game saves its state seamlessly after every action.

- Step 3: Regional Rules Engine: Build the main menu UI and tie the boolean flags (e.g., "Safe Zones", "Must Kill to Enter Home") to the core collision and movement logic.

- Step 4: Auto-Move: Implement the script that skips the player's click phase if they only have one valid move.

### Phase 3: Artificial Intelligence & Alliances

Now we introduce dynamic agents and team logic to flesh out the rest of the Medium Features.

- Step 1: Basic Bots: Create an AI script that can read the dice roll, look at its available tokens, and select a valid move randomly.

- Step 2: Bot Personalities: Expand the bot script with evaluation functions (heuristics) so it can weigh options and act as an Aggressor, Defender, or Sprinter.

- Step 3: Dynamic Bot Takeover: Build the logic allowing the Turn Manager to seamlessly swap a player's ID from human to bot mid-match.

- Step 4: Team Alliances: Modify the Phase 1 collision logic to check for team IDs before executing a kill.

### Phase 4: Expansion & "The Juice"

This is the hardest architectural phase, followed by the most rewarding visual phase. We are tackling the standard Advanced Features.

- Step 1: Dynamic Board Geometry: Restructure the Phase 1 pathing system to support loading an octagonal board and generating the much longer coordinate arrays required for 6 to 8 players.

- Step 2: Physics Dice & Power-Ups: Implement the 2D physics engine for the dice and add the specialized action tiles (Warp Tunnels, Springs, Shields).

- Step 3: Visual Polish: Add token hopping animations, particle explosions on kills, and the interactive emojis/taunts.

- Step 4: Match Analytics Dashboard: Build the data logging system that tracks the match history and hook it up to the post-game UI charts and heatmaps.

### Phase 5: The Post-Launch / Experimental Mechanics

Once the game is perfectly polished, you can branch out into the highly ambitious Experimental Features.

- Step 1: Single-Player Campaign: Build the metagame progression ladder, saving the player's progress against increasingly difficult bot combinations.

- Step 2: The Tactical "Cheat" Economy: Implement the UI and logic for limited-use abilities like the Mulligan or the Loaded Dice.

- Step 3: Dark Ludo (Fog of War): Implement visibility masks so tiles are hidden unless a token is near them.

- Step 4: Machine Learning Hooks: Set up the headless version of the game to run thousands of matches per second in the background, generating the training data for the Reinforcement Learning bots.